STARCORE Open Source Reference Roadmap

Verified 2026-06-03 · Paper 1.21.11 target · MIT-compatible implementation discipline

# Executive Findings

The current STARCORE codebase already has a working strategic skeleton: module manager, services, nation, government, resolution, treasury, diplomacy, policy, map, war, technology, resource, officer, and event modules.

Several older reference claims drifted: Towny latest is 0.103.0.0, not 0.103.1.0; Nations-Legacy GitHub did not resolve, while Spigot/Spiget reports v1.0.4.

License hygiene matters: Towny is CC BY-NC-ND, WDE and Towns-and-Nations are GPL-3.0. Use them for concepts and architecture vocabulary only.

The highest-value next step is not another dependency. It is a STARCORE-native repository layer plus a shared modifier/effect engine.

# Local Baseline

| Field | Detail |
| --- | --- |
| Compile target | Java 21, Maven, Paper API 1.21.11-R0.1-SNAPSHOT. |
| Core wiring | StarCorePlugin wires configuration, scheduler, event bus, persistence, internal permission/economy, ModuleManager, and services. |
| Persistence now | Namespaced .properties files. Useful for V0.1, but not the final SQLite/MySQL data engine. |
| Tool evidence | CodeGraph indexed 1,248 files / 29,234 nodes / 81,929 edges. Existing Graphify map AST captures the map module slice. |

# External Reference Matrix

| Reference | Verified status | License / risk | STARCORE decision |
| --- | --- | --- | --- |
| Towny | 0.103.0.0, published 2026-05-08; MC 1.19-1.21 and 26.1.*. | CC BY-NC-ND | Study data decomposition, event surface, and persistence boundaries. No code copy. |
| Towns-and-Nations | v1.0.0, published 2026-05-10; active RP town/nation plugin. | GPL-3.0 | Study alliance/war UX and API boundary only. |
| NationTech-parent | No releases; last pushed 2025-11-28. | No declared license | Idea reference for politics plus tech-tree coupling. |
| WorldDynamics Engine | v0.2.1 release; v1.x Argon rewrite is unreleased. | GPL-3.0 | Best conceptual match for legislature/economy/diplomacy. Avoid Towny/Vault coupling. |
| SkillTree / TechTree | SkillTree v1.2.5 is old; TechTree 1.5.1 tested through MC 1.20. | No clear license | Study node/prerequisite/category vocabulary, not code. |
| Paper MenuType | Official Paper docs live. | N/A | Preferred native in-game policy tree UI surface; verify exact API against Paper 1.21.11. |
| Okaeri Menu | README dependency 2.0.1-beta.4; Paper 1.21+ and Java 21. | MIT | Strong UX reference for panes, async loading, and reactive states. |
| Inventory Framework | v3.7.1, published 2025-11-30. | MIT | Fallback GUI library if MenuType cannot cover required UX. |

# Architecture Decisions

Keep STARCORE independent from Towny, Vault, LuckPerms, WorldDynamics, and PlaceholderAPI. Optional adapters can come later.

Split repository responsibilities out of business modules before the SQLite/MySQL migration.

Replace hard-coded policy/technology definitions with config-backed immutable runtime graphs.

Add ModifierEngine as a shared effect surface for policy, government, diplomacy, treasury, war, technology, and resource systems.

Use Paper MenuType as the first GUI prototype target; borrow Okaeri pane/reactive ideas without accepting a dependency by default.

Turn the 300% performance goal into measurable budgets: claim lookup latency, policy activation latency, flush time, map render concurrency, and TPS impact under spark profiling. Treat Aikar flags as deployment baseline tuning, not a replacement for plugin optimization.

# Supplemental Technical Decisions

| Area | Verified reference | STARCORE decision |
| --- | --- | --- |
| Module system | JPMS docs live; PF4J release-3.15.0, Apache-2.0. | Use Maven boundaries plus ServiceLoader/metadata first. Defer JPMS/PF4J until extension needs are proven. |
| Persistence | Paper database guidance plus HikariCP. | Use HikariCP-backed SQL repositories for SQLite/MySQL so default and large-server stores share connection discipline. |
| Config and text | Configurate 4.2.0, Kyori Adventure 5.1.1. | Move complex config to typed loaders and use Kyori Adventure/MiniMessage for player text. |
| Caching | Caffeine v3.2.4, Apache-2.0. | Use bounded caches for policy graph, relation snapshots, territory indexes, and map view models. |
| Geometry | JTS 1.20.0; Poly2Tri Java forks are fragmented. | Prefer JTS for containment/intersection. Keep Poly2Tri only for triangulation/visualization. |
| CI and profiling | Minecraft Plugin Runtime Test is third-party; YourKit/JProfiler official pages are live. | Use local tests and spark by default; reserve paid profilers for hard CPU/memory cases. |

# V0.1 to V1 Implementation Path

| Phase | Implementation focus | Acceptance signal |
| --- | --- | --- |
| V0.1 hardening | Repository interfaces; event classes; configurable policy defaults; module dependency tests. | Maven tests pass; current .properties persistence remains wrapped behind repositories. |
| V0.5 core strategy | ModifierEngine; multi-policy state; treasury ledger; treaty-backed diplomacy; MenuType prototype. | Policy activation produces queryable effects and GUI state without direct domain mutation. |
| V1.0 launch | SQLite default store; public Java API; CI matrix; spark budgets; Modrinth, Hangar, and SpigotMC release channels; optional compatibility adapters. | Clean MIT release artifact plus measurable performance report on Paper target versions. |

# Primary Sources

Towny: https://github.com/TownyAdvanced/Towny/releases/tag/0.103.0.0

Towns-and-Nations: https://github.com/Leralix/Towns-and-Nations/releases/tag/v1.0.0

WorldDynamics Engine: https://github.com/stoleyourharvs/WorldDynamics-Engine

Paper MenuType API: https://docs.papermc.io/paper/dev/menu-type-api/

Paper database guidance / HikariCP: https://docs.papermc.io/paper/dev/using-databases/ / https://github.com/brettwooldridge/HikariCP

Okaeri Menu: https://github.com/OkaeriPoland/okaeri-menu

Inventory Framework: https://github.com/devnatan/inventory-framework

JPMS / PF4J: https://docs.oracle.com/javase/9/docs/api/java/lang/module/package-summary.html / https://github.com/pf4j/pf4j

Configurate / Kyori Adventure: https://github.com/SpongePowered/Configurate / https://github.com/PaperMC/adventure

Caffeine / JTS: https://github.com/ben-manes/caffeine / https://github.com/locationtech/jts

Open plugin lists: https://www.spigotmc.org/wiki/list-of-open-source-plugins/ / https://github.com/LiteDevelopers/awesome-minecraft

spark profiler: https://github.com/lucko/spark

Aikar flags / flags.sh: https://docs.papermc.io/paper/aikars-flags/ / https://flags.sh/

Release platforms: https://modrinth.com/ / https://hangar.papermc.io/ / https://www.spigotmc.org/resources/

Paid profilers: https://www.yourkit.com/java/profiler/ / https://www.ej-technologies.com/products/jprofiler/overview.html